From Legacy to Leading Edge: Our AI-Powered Hackathon Journey

TL;DR — What You Need to Know

Over a five-day hackathon, two developers and Claude Code (an AI coding assistant) set out to see how far AI could go in rebuilding one of our key platform APIs, the OneCallAccess Inject API.

Here’s what happened:

- Claude Code generated ~70–80% of the new .NET 8 API autonomously

- Re-engineered from .NET 4.6.1 to .NET 8 Clean Architecture — faster, modular, and secure

- Fully containerised with Docker, ready for cloud or on-premises deployment

- Built-in security, testing, and observability from day one

- Achieved a production-ready, backward-compatible API in under a week

The hackathon proved that AI can accelerate real-world software modernisation, not by replacing developers, but by amplifying their impact.

--------------------------------------------------------------------------------------------------

When we kicked off our internal hackathon, the challenge was bold but clear: Could artificial intelligence help us modernise one of our core platform APIs in just five days?

That API the OneCallAccess Inject API is the engine that lets external workflow systems inject jobs directly into our OneCallAccess platform. It’s a critical integration point used by our partners every day, originally built on an older .NET Framework 4.6.1 stack. Our goal? Re-engineer it into a modern .NET 8 architecture while keeping every feature, rule, and response exactly the same.

Instead of starting from scratch, we turned to Claude Code, an AI-driven development assistant. With two developers, a week of focus, and a lot of curiosity, we set out to see what AI could really do in a production-grade environment.

--------------------------------------------------------------------------------------------------

A New Kind of Coding Partner

Using Claude Code and its SuperClaude framework, our team generated around 70–80 percent of the new API’s code autonomously. That included project scaffolding, controllers, repositories, middleware, and even Docker deployment scripts all aligned with modern .NET 8 and Clean Architecture best practices.

Claude’s sub-agents handled repetitive tasks and boilerplate with remarkable accuracy, freeing our developers to focus on what really mattered: ensuring business logic, security, and performance matched our enterprise standards.

We then layered in manual reviews, refinements, and PelicanCorp-specific integrations such as AuthStore authentication and spatial data processing

The result? In under a week, the new API was functionally identical to the original yet built on a foundation ready for the next decade.

--------------------------------------------------------------------------------------------------

Building the Future, Faster

By the end of the hackathon, we had: ✅ A modern .NET 8 API using Clean Architecture and full Docker containerisation ✅ Backward compatibility across all 14 endpoints, preserving existing integrations ✅ Built-in security, observability, and automated testing ✅ Flexible deployment options via AWS ECR or private registries for on-prem and cloud environments ✅ A production-ready foundation that can now scale and evolve easily

What once took months of manual re-engineering was achieved in days by amplifying our developers expertise through AI. ClaudeCode became an accelerator for innovation, helping us move faster while maintaining quality, security, and consistency.

--------------------------------------------------------------------------------------------------

What’s Next

This project proved that AI-assisted development isn’t science fiction it’s a practical tool for transforming how we build and modernise software.

Over the coming days/weeks, we’ll share more behind-the-scenes insights into how the API was architected, tested, and deployed and what we learned about collaborating with AI along the way.

Stay tuned for Article 2: “Inside the Build How Claude Code Reimagined Our API Architecture.”